Status list of Specifications and Reports after TSG SA Meeting #6
(December 1999 Release)

If you have any questions and/or comments please contact John M Meredith

NOTE: Not all documents given in the list may be available at this time, therefore some download links may not locate the file.  These entries are shown in red type.  Entries for specs which have been withdrawn are struck out.

Updated entries or entries for which the hyperlinks have been repaired are highlighted in yellow.

Page last updated: 2000-03-01 18:00 CET

| Type | Number | Click to down-load | Title | current_version | Planned / achieved | WG | editor | Generalremarks | Version-specific emarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TS | 21.101 | [link] | 3rd Generation mobile system Release 1999 Specifications | 2.2.0 | Dec 99 | S | John M Meredith |  | Aprvl by e-mail post TSG#6: 2.1.0 - comments: 2.2.0 |
| TS | 21.111 | [link] | USIM and IC card requirements | 3.0.1 | April 99 | T3 | Günter Maringer |  | CR@TSG#6 |
| TS | 21.133 | [link] | Security Threats and Requirements | 3.1.0 | April 99 | S3 | Per Christoffersson |  | CR@TSG#6 |
| TR | 21.900 | [link] | 3GPP Working methods | 3.2.0 | April 99 | S |  | CR at TSG#5 |  |
| TR | 21.904 | [link] | UE Capability Requirements (UCR) | 1.1.0 | Mar 00 | T2 | Craig Bishop |  | TSG-T#7 is the new target for approval as part of R99 |
| TR | 21.905 | [link] | 3G Vocabulary | 1.0.0 | Dec 99 | S1 | Michele Zarri |  |  |
| TR | 21.910 | [link] | Multi-mode UE issues | 1.3.2 | Mar 00 | T2 | Sofi Persson |  | TSG-T#7 is the new target for approval as part of R99 |
| TR | 21.978 | [link] | Feasibility Technical Report – CAMEL Control of VoIP Services | 2.1.0 |  | N2A | David Smith | New (R00?) | Not approved N#6. |
| TS | 22.001 | [link] | Principles of Telecommunication Services Supported by a GSM Public Land Mobile Network(PLMN) | 3.1.1 |  | S1 |  | Transfer>TSG#5 | Transfer>TSG#5, CR@TSG#6 |
| TS | 22.002 | [link] | Bearer Services Supported by a GSM PLMN | 3.2.0 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 | CR@TSG#6 |
| TS | 22.003 | [link] | Teleservices Supported by a GSM Public Land Mobile Network (PLMN) | 3.1.0 |  | S1 |  | Transfer>TSG#5 | Transfer>TSG#5, CR@TSG#6 |
| TS | 22.004 | [link] | General on Supplementary Services | 3.1.0 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 | CR@TSG#6 |
| TS | 22.011 | [link] | Service accessibility | 3.1.0 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 | CR@TSG#6 |
| TS | 22.016 | [link] | International Mobile Equipment Identities (IMEI) | 3.1.0 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 | CR@TSG#6 |
| TS | 22.022 | [link] | Personalisation of GSM ME Mobile functionality specification - Stage 1 | 3.0.1 | Oct 99 | S3 |  | Transfer>TSG#4,CR at TSG#5 |  |
| TS | 22.024 | [link] | Description of Charge Advice Information (CAI) | 3.0.1 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 |  |
| TS | 22.030 | [link] | Man-Machine Interface (MMI) of the Mobile Station (MS) | 3.2.0 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 | CR@TSG#6 |
| TS | 22.034 | [link] | High Speed Circuit Switched Data (HSCSD) - Stage 1 | 3.1.0 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 |  |
| TS | 22.038 | [link] | SIM application toolkit (SAT); Stage 1 | 3.0.0 | Oct 99 | S1 |  | Transfer>TSG#4 |  |
| TS | 22.041 | [link] | Operator Determined Call Barring | 3.1.0 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 |  |
| TS | 22.042 | [link] | Network Identity and Time Zone (NITZ), stage 1 | 3.1.0 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 | CR@TSG#6 |
| TS | 22.043 | [link] | Support of Localised Service Area (SoLSA) - Stage 1 | 3.0.1 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 |  |
| TS | 22.053 | [link] | Tandem Free Operation of speech codecs; Stage 1 service description | 0.1.1 | Tbd | S4 |  | Transfer>TSG#4 |  |
| TS | 22.057 | [link] | Mobile Station Application Execution Environment (MExE); Stage 1 | 3.0.1 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 |  |
| TS | 22.060 | [link] | General Packet Radio Service (GPRS); Stage 1 | 3.2.0 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 | CR@TSG#6 |
| TS | 22.066 | [link] | Support of Mobile Number Portability (MNP); Stage 1 | 3.0.1 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 |  |
| TS | 22.067 | [link] | enhanced Multi-Level Precedence and Pre-emption service (eMLPP) - Stage 1 | 3.0.1 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 |  |
| TS | 22.071 | [link] | Location Services (LCS); Stage 1 (T1P1) | 3.2.0 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 | CR@TSG#6 |
| TS | 22.072 | [link] | Call Deflection (CD); Stage 1 | 3.0.1 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 |  |
| TS | 22.078 | [link] | CAMEL; Stage 1 | 3.2.0 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 | CR@TSG#6 |
| TS | 22.079 | [link] | Support of Optimal Routing; Stage 1 | 3.0.1 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 |  |
| TS | 22.081 | [link] | Line Identification Supplementary Services; Stage 1 | 3.1.0 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 | CR@TSG#6 |
| TS | 22.082 | [link] | Call Forwarding (CF) Supplementary Services; Stage 1 | 3.0.1 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 |  |
| TS | 22.083 | [link] | Call Waiting (CW) and Call Hold (HOLD) Supplementary Services; Stage 1 | 3.0.1 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 |  |
| TS | 22.084 | [link] | MultiParty (MPTY) Supplementary Service; Stage 1 | 3.0.1 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 |  |
| TS | 22.085 | [link] | Closed User Group (CUG) Supplementary Services; Stage 1 | 3.1.0 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 | CR@TSG#6 |
| TS | 22.086 | [link] | Advice of Charge (AoC) Supplementary Services; Stage 1 | 3.1.0 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 |  |
| TS | 22.087 | [link] | User-to-user signalling (UUS); Stage 1 | 3.1.0 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 |  |
| TS | 22.088 | [link] | Call Barring (CB) Supplementary Services; Stage 1 | 3.0.1 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 |  |
| TS | 22.090 | [link] | Unstructured Supplementary Service Data (USSD); Stage 1 | 3.0.1 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 |  |
| TS | 22.091 | [link] | Explicit Call Transfer (ECT) Supplementary Service; Stage 1 | 3.0.1 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 |  |
| TS | 22.093 | [link] | Call Completion to Busy Subscriber (CCBS); Stage 1 | 3.0.1 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 |  |
| TS | 22.094 | [link] | Follow Me Stage 1 | 3.1.0 | Dec 99 | S1 |  | Transfer>TSG#4. GSM only @TSG#5 | Transfer>TSG#6, CR @ TSG#6 |
| TS | 22.096 | [link] | Calling Name Presentation (CNAP); Stage 1 (T1P1) | 3.0.1 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 |  |
| TS | 22.097 | [link] | Multiple Subscriber Profile (MSP); Stage 1 | 3.1.0 | Oct 99 | S1 |  | Transfer>TSG#4,CR at TSG#5 |  |
| TS | 22.100 | [link] | UMTS Phase 1 | 3.5.0 | April 99 | S1 | Jean-Paul Gallaire | CR at TSG#4, CR at TSG#5 | CR@TSG#6 |
| TS | 22.101 | [link] | UMTS Service principles | 3.8.0 | April 99 | S1 | Paul Dwyer | CR at TSG#4, CR at TSG#5 | CR@TSG#6 |
| TS | 22.105 | [link] | Services & Service capabilities | 3.7.0 | April 99 | S1 | Wayne Ashwell | CR at TSG#4, CR at TSG#5 | CR@TSG#6 |
| TS | 22.115 | [link] | Service Aspects Charging and billing | 3.2.0 | April 99 | S1 | Emanuele Montegrosso | CR at TSG#5? |  |
| TS | 22.121 | [link] | Provision of Services in UMTS - The Virtual Home Environment | 3.1.0 | June 99 | S1 | Jumoke Ogunbekum | CR at TSG#5? |  |
| TS | 22.129 | [link] | Handover Requirements between UMTS and GSM or other Radio Systems | 3.2.0 | April 99 | S1 | David Cooper | CR at TSG#5? | CR@TSG#6 |
| TS | 22.135 | [link] | Multicall Stage1 | 3.1.0 | Dec 99 | S1 | Tommi Kokkola |  | CR@TSG#6 |
| TS | 22.140 | [link] | Multimedia Messaging Service Stage 1 | 3.0.0 | Dec 99 | S1 | Gunnar Schmidt | New (development in T2) |  |
| TR | 22.907 | [link] | Terminal concepts | 3.1.3 | April 99 | S1 | Mika Tolvanen | CR at TSG#4 Not maintained |  |
| TR | 22.924 | [link] | Charging and accounting mechanisms | 3.1.1 | April 99 |  | Emanuele Montegrosso |  |  |
| TR | 22.925 | [link] | Quality of service and network performance | 3.1.1 | April 99 |  | Olle Eriksson |  |  |
| TR | 22.945 | [link] | Study of provision of fax service in GSM and UMTS | 3.0.0 | Oct 99 | T4/SMG03 | Eric Colban |  |  |
| TR | 22.960 | [link] | Mobile multimedia services | 3.0.1 | April 99 | S1 | Thomas Ahnberg |  |  |
| TR | 22.971 | [link] | Automatic establishment of roaming relationships | 3.1.1 | April 99 | S1 | Emanuele Montegrosso |  |  |
| TR | 22.972 | [link] | Multimedia | 0.0.0 | Dec 99 | S1 |  |  |  |
| TR | 22.975 | [link] | Advanced addressing | 3.1.0 | April 99 | S1 | Stephan Kleier | CR at TSG#5 |  |
| TS | 23.002 | [link] | Network Architecture | 3.2.0 | Oct 99 | S2 | Alain Sultan | Transfer>TSG#4,CR at TSG#5 | CR@TSG#6, Open issues to be finalized by TSG#7 |
| TS | 23.003 | [link] | Numbering, Addressing and Identification | 3.3.0 | April 99 | N2B |  | CR at TSG#4,CR at TSG#5 | CR@TSG#6 |
| TS | 23.007 | [link] | Restoration procedures | 3.2.0 | April 99 | N2B |  | CR at TSG#4 | CR@TSG#6 |
| TS | 23.008 | [link] | Organisation of subscriber data | 3.2.0 | April 99 | N2B |  | CR at TSG#5 | CR@TSG#6 |
| TS | 23.009 | [link] | Handover procedures | 3.1.0 | April 99 | N1 |  |  | CR@TSG#6 |
| TS | 23.011 | [link] | Technical Realization of Supplementary Services - General Aspects | 3.0.0 | April 99 | NSS |  |  |  |
| TS | 23.012 | [link] | Location registration procedures | 3.1.0 | April 99 | N2B |  |  | CR@TSG#6 |
| TS | 23.014 | [link] | Support of Dual Tone Multi Frequency (DTMF) signalling | 3.1.0 | April 99 | N1 |  | Should not be in UMTS ???? | CR@TSG#6 |
| TS | 23.015 | [link] | Technical realisation of Operator Determined Barring (ODB) | 3.1.0 | April 99 | N2B | Ian Park | CR at TSG#4 |  |
| TS | 23.016 | [link] | Subscriber data management - Stage 2 | 3.3.0 | April 99 | N2B |  | CR at TSG#4,CR at TSG#5 | CR@TSG#6 |
| TS | 23.018 | [link] | Basic Call Handling - Technical realisation | 3.3.0 | April 99 | N2B | Ian Park | CR at TSG#4,CR at TSG#5 | CR@TSG#6 |
| TS | 23.032 | [link] | Universal Geographical Area Description (GAD) | 3.0.0 | April 99 | S2 |  | S2 responsibility? |  |
| TS | 23.034 | [link] | High Speed Circuit Switched Data (HSCSD) - Stage 2 | 3.1.1 | April 99 | N1 | Ian Harris | CR at TSG#5 |  |
| TS | 23.038 | [link] | Alphabets & Language | 3.3.0 | June 99 | T2 | Ian Harris | CR at TSG#4,CR at TSG#5 | CR@TSG#6, additional CR for R99 on SMS enhanced message content expected at TSG-T#7 |
| TS | 23.039 | [link] | Interface Protocols for the Connection of Short Message Service Centers (SMSCs) to Short Message Entities (SMEs) | 3.1.0 | June 99 | T2 | Ian Harris |  | CR@TSG#6 |
| TS | 23.040 | [link] | Technical realisation of SMS Point to Point | 3.3.0 | June 99 | T2 | Ian Harris | CR at TSG#4,CR at TSG#5 | CR@TSG#6, additional CR for R99 on SMS enhanced message content expected at TSG-T#7 |
| TS | 23.041 | [link] | Technical Realization of Short Message Service Cell Broadcast (SMSCB) | 3.1.0 | Oct 99 | T2 |  | Transfer>TSG#4 | CR@TSG#6, additional CR for R99 on UMTS amendments expected at TSG-T#7 |
| TS | 23.042 | [link] | Compression algorithm for SMS | 3.1.0 | June 99 | T2 | Ian Harris |  | CR@TSG#6 |
| TS | 23.054 | [link] | Shared Interworking Functions - Stage 2 | 3.0.0 | April 99 | N3 | Tommy Rostö |  |  |
| TS | 23.057 | [link] | Mobile Station Application Execution Environment (MExE) | 3.0.0 | Dec 99 | T2 | Mark Cataldo |  |  |
| TS | 23.060 | [link] | General Packet Radio Service (GPRS) Service description; Stage 2 | 3.2.1 | Mar 00 | S2 | Hans-Petter Naper | Transfer>TSG#4, CR at TSG#5 | CR@TSG#6, Open issues to be finalized by TSG#7 (expect 3.2.1 2000-01-12) |
| TS | 23.066 | [link] | Support of GSM Mobile Number Portability (MNP) stage 2 | 3.1.0 | Oct 99 | N2B |  | Transfer>TSG#4, CR at TSG#5 |  |
| TS | 23.067 | [link] | Enhanced Multi-Level Precedence and Preemption Service (EMLPP) - Stage 2 | 3.0.0 | April 99 | NSS |  |  |  |
| TS | 23.072 | [link] | Call Deflection Supplementary Service - Stage 2 | 3.2.0 | April 99 | NSS |  | CR at TSG#5 | CR@TSG#6 |
| TS | 23.073 | [link] | Support of Localised Service Area (SoLSA) - Stage 2 | 3.0.0 | Oct 99 | NSS |  | Transfer>TSG#4 |  |
| TS | 23.078 | [link] | CAMEL Stage 2 | 3.3.0 | April 99 | N2A | Christian Hohmann/ Sumio Miyagawa | CR at TSG#4,CR at TSG#5 | CR@TSG#6 |
| TS | 23.079 | [link] | Support of Optical Routeing - Phase 1 - Stage 2 | 3.3.0 | April 99 | N2B | Ian Park | CR at TSG#4,CR at TSG#5 | CR@TSG#6 |
| TS | 23.081 | [link] | Line Identification Supplementary Services - Stage 2 | 3.0.0 | April 99 | NSS |  |  |  |
| TS | 23.082 | [link] | Call Forwarding (CF) Supplementary Services - Stage 2 | 3.1.0 | April 99 | NSS |  | CR at TSG#5 |  |
| TS | 23.083 | [link] | Call Waiting (CW) and Call Hold (HOLD) Supplementary Service - Stage 2 | 3.1.0 | April 99 | NSS |  |  | CR@TSG#6 |
| TS | 23.084 | [link] | MultiParty (MPTY) Supplementary Service - Stage 2 | 3.1.0 | April 99 | NSS |  |  | CR@TSG#6 |
| TS | 23.085 | [link] | Closed User Group (CUG) Supplementary Service - Stage 2 | 3.0.0 | April 99 | NSS |  |  |  |
| TS | 23.086 | [link] | Advice of Charge (AoC) Supplementary Service - Stage 2 | 3.0.0 | April 99 | NSS |  |  |  |
| TS | 23.087 | [link] | User-to-User Signalling (UUS) - Stage 2 | 3.0.0 | April 99 | NSS |  |  |  |
| TS | 23.088 | [link] | Call Barring (CB) Supplementary Service - Stage 2 | 3.0.0 | April 99 | NSS |  |  |  |
| TS | 23.090 | [link] | Unstructured Supplementary Service Data (USSD) - Stage 2 | 3.1.0 | April 99 | NSS |  |  | CR@TSG#6 |
| TS | 23.091 | [link] | Explicit Call Transfer (ECT) Supplementary Service - Stage 2 | 3.1.0 | April 99 | NSS |  |  | CR@TSG#6 |
| TS | 23.093 | [link] | Call Completion to Busy Subscriber (CCBS) - Stage 2 | 3.1.0 | April 99 | NSS |  |  | CR@TSG#6 |
| TS | 23.094 | [link] | Follow Me Stage 2 | 3.0.0 | Dec 99 | CN |  | Transfer>TSG#4. GSM only @TSG#5 | Transfer>TSG#6 |
| TS | 23.096 | [link] | Name Identification Supplementary Service - Stage 2 | 3.0.0 | April 99 | NSS |  |  |  |
| TS | 23.097 | [link] | Multiple Subscriber Profile (MSP); Stage 2 | 3.1.0 | Oct 99 | NSS |  | Transfer>TSG#4,CR at TSG#5 | CR@TSG#6 |
| TS | 23.101 | [link] | General UMTS Architecture | 3.0.1 | June 99 | S2 | Magnus Olsson |  |  |
| TS | 23.107 | [link] | Quality of Service, Concept and Architecture | 3.1.0 | Oct 99 | S2 | Marc Greis | was 23.907 | CR@TSG#6 |
| TS | 23.108 | [link] | Mobile Radio Interface Layer 3 specification Core Network Protocols stage 2 (structured procedures) | 3.1.0 | June 99 | N1 |  |  | CR@TSG#6 |
| TS | 23.110 | [link] | UMTS Access Stratum Services and Functions | 3.3.0 | Mar 00 | S2 | Oscar Lopez – Torres | CR at TSG#5 | CR@TSG#6 |
| TS | 23.116 | [link] | Super Charger - Stage 2 | 1.0.0 | Dec 99 | N2B | Nicholas Alen | New after TSG#5 |  |
| TS | 23.119 | [link] | Gateway Location Register (GLR) - Stage2 | 1.0.0 | Mar 00 | N2B | Masahiro Sawada | New after TSG#5 | Functionally frozen by CN#6, CN#7 is the new target for approval as part of R99 |
| TS | 23.121 | [link] | Architecture Requirements for release 99 | 3.2.0 | June 99 | S2 | Liz Daniel | CR at TSG#5 | CR@TSG#6 |
| TS | 23.122 | [link] | Non Access Stratum functions related to Mobile Station (MS) in idle mode | 3.1.0 | April 99 | N1 |  | CR at TSG#4 | Created at TSG#6, CR@TSG#6, Was 23.022? |
| TS | 23.127 | [link] | Virtual Home Environment / Open Service Architecture | 1.1.0 | Mar 00 | S2 | Rob Schmersel |  |  |
| TS | 23.140 | [link] | Multimedia Messaging Service (MMS) Functional description-Stage 2 | 1.0.0 | Mar 00 | T2 | Gunnar Schmidt |  | TSG-T#7 is the new target for approval as part of R99 |
| TS | 23.146 | [link] | Technical realisation of facsimile Group 3 service- non-transparent | 1.0.0 | Mar 00 | N3 | Junichuro Hagiwara |  | New @ TSG#6, Circuit switched type of Real time Non transparent FAX specification |
| TS | 23.153 | [link] | Out of Band Transcoder Control - Stage 2 | 1.0.0 | Dec 99 | N2B |  | New after TSG#5 |  |
| TS | 23.171 | [link] | Functional stage 2 description of location services in UMTS | 1.1.0 | Mar 00 | S2 | Jan Kåll |  |  |
| TR | 23.814 | [link] | Separating RR and MM specific parts of the MS Classmark | 3.1.0 | Dec 99 | N1 | F Yokota | New after TSG#5 |  |
| TR | 23.821 | [link] | Architecture Requirements for release 2000 | 0.0.0 | June 00 | S2 | Christer Lind | New after TSG#5 |  |
| TR | 23.908 | [link] | Technical report on Pre-Paging | 3.0.0 | June 99 | N2B |  |  |  |
| TR | 23.909 | [link] | Technical report on the Gateway Location Register | 3.0.0 | June 99 | N2B |  |  |  |
| TR | 23.910 | [link] | Circuit Switched Data Bearer Services | 1.0.0 | Mar 00 | N3 | Achim Braun / Erik Colban | 03.10 GSM only @ TSG#5 Replaced by 3G Report 23.910(+post TSG#4 approval) |  |
| TR | 23.911 | [link] | Technical report on Out-of-band transcoder control | 3.0.0 | Oct 99 | N2 |  | New |  |
| TR | 23.912 | [link] | Technical report on Super-Charger | 3.0.0 | Oct 99 | N2 | Ian Sharp | New |  |
| TR | 23.913 | [link] | Technical report on Turbo-Charger | 1.0.0 | June 00 | N1 | Sonia Doshi | New after TSG#5 |  |
| TR | 23.922 | [link] | Architecture for an All IP network | 1.0.0 | Dec 99 | S2 | Elisabeth Hubbard |  |  |
| TR | 23.923 | [link] | Combined GSM and Mobile IP mobility handling in UMTS IP CN | 3.0.0 | Dec 99 | S2 | Elisabeth Hubbard |  |  |
| TR | 23.925 | [link] | UMTS Core network based ATM transport | 0.2.0 | Dec 99 | S2 | Adel Rouz |  |  |
| TR | 23.927 | [link] | VHE, Open Service Architecture | 0.1.0 | Dec 99 | S1 |  |  |  |
| TR | 23.930 | [link] | Iu Principles | 3.0.0 | June 99 | S2 |  |  |  |
| TR | 23.972 | [link] | Multimedia Telephony | 0.0.3 | Dec 99 | N1 | Timo Kauhanen | New after TSG#5 |  |
| TS | 24.007 | [link] | Mobile Radio Interface Signalling Layer 3 - General Aspects | 3.2.0 | Oct 99 | N1 |  | Transfer>TSG#4,CR at TSG#5 | CR@TSG#6 |
| TS | 24.008 | [link] | Mobile Radio Interface Layer 3 specification; Core Network Protocols-Stage 3 | 3.2.1 | April 99 | N1 |  | CR correction produced 3.0.1, CR at TSG#5 | CR@TSG#6, editorial mod later |
| TS | 24.010 | [link] | Mobile Radio Interface Layer 3 - Supplementary Services Specification - General Aspects | 3.0.0 | April 99 | NSS |  |  |  |
| TS | 24.011 | [link] | Point-to-Point (PP) Short Message Service (SMS) Support on Mobile Radio Interface | 3.1.0 | Oct 99 | N1/T2 |  | Transfer>TSG#4 | CR@TSG#6 |
| TS | 24.012 | [link] | Short Message Service Cell Broadcast (SMSCB) Support on the Mobile Radio Interface | 3.0.0 | Oct 99 | N2B/T2 |  | Transfer>TSG#4 |  |
| TS | 24.022 | [link] | Radio Link Protocol (RLP) for Data and Telematic Services on the (MS-BSS) Interface and the Base Station System - Mobile-services Switching Centre (BSS-MSC) Interface | 3.2.0 | April 99 | N3 | Norbert Klehn | CR at TSG#4 (post TSG#4 approval) includes title change | CR@TSG#6 |
| TS | 24.065 | [link] | General Packet Radio Service (GPRS); Mobile Station (MS) - Serving GPRS Support Node (SGSN) ;Subnetwork Dependent Convergence Protocol (SNDCP) | 3.1.0 |  | N1 |  |  |  |
| TS | 24.067 | [link] | Enhanced Multi-Level Precedence and Pre-emption service (eMLPP) - Stage 3 | 3.0.0 | April 99 | NSS |  |  |  |
| TS | 24.072 | [link] | Call Deflection Supplementary Service - Stage 3 | 3.0.0 | April 99 | NSS |  |  |  |
| TS | 24.080 | [link] | Mobile radio Layer 3 Supplementary Service specification - Formats and coding | 3.1.0 | April 99 | NSS |  |  | T1P1 CR @TSG#6 |
| TS | 24.081 | [link] | Line Identification Supplementary Service - Stage 3 | 3.0.0 | April 99 | NSS |  |  |  |
| TS | 24.082 | [link] | Call Forwarding Supplementary Service - Stage 3 | 3.0.0 | April 99 | NSS |  |  |  |
| TS | 24.083 | [link] | Call Waiting (CW) and Call Hold (HOLD) Supplementary Service - Stage 3 | 3.0.0 | April 99 | NSS |  |  |  |
| TS | 24.084 | [link] | MultiParty (MPTY) Supplementary Service - Stage 3 | 3.0.0 | April 99 | NSS |  |  |  |
| TS | 24.085 | [link] | Closed User Group (CUG) Supplementary Service - Stage 3 | 3.0.0 | April 99 | NSS |  |  |  |
| TS | 24.086 | [link] | Advice of Charge (AoC) Supplementary Service - Stage 3 | 3.0.0 | April 99 | NSS |  |  |  |
| TS | 24.087 | [link] | User-to-User Signalling (UUS) - Stage 3 | 3.0.0 | April 99 | NSS |  |  |  |
| TS | 24.088 | [link] | Call Barring (CB) Supplementary Service - Stage 3 | 3.0.0 | April 99 | NSS |  |  |  |
| TS | 24.090 | [link] | Unstructured Supplementary Service Data (USSD) - Stage 3 | 3.0.0 | April 99 | NSS |  |  |  |
| TS | 24.091 | [link] | Explicit Call Transfer (ECT) Supplementary Service - Stage 3 | 3.0.0 | April 99 | NSS |  |  |  |
| TS | 24.093 | [link] | Call Completion to Busy Subscriber (CCBS) - Stage 3 | 3.0.0 | April 99 | NSS |  |  |  |
| TS | 24.096 | [link] | Name Identification Supplementary Service - Stage 3 | 3.0.0 | April 99 | NSS |  |  |  |
| TS | 25.101 | [link] | UE Radio transmission and reception (FDD) | 3.1.0 | Oct 99 | R4 | Edgar Fernandes |  | CR@TSG#6 |
| TS | 25.102 | [link] | UE Radio transmission and reception (TDD) | 3.1.0 | Oct 99 | R4 | Meik Kottkamp |  | CR@TSG#6 |
| TS | 25.103 | [link] | RF parameters in support of RRM | 2.0.0 | Dec 99 | R4 | Daniele Franceschini |  |  |
| TS | 25.104 | [link] | UTRA (BS) FDD; Radio transmission and reception | 3.1.0 | Oct 99 | R4 | Johan Sköld |  | CR@TSG#6 |
| TS | 25.105 | [link] | UTRA (BS) TDD: Radio transmission and reception | 3.1.0 | Oct 99 | R4 | Meik Kottkamp |  | CR@TSG#6 |
| TS | 25.113 | [link] | Base station EMC | 3.0.0 | Dec 99 | R4 | Esa Barck |  |  |
| TS | 25.123 | [link] | RF parameters in support of RRM (TDD) | 3.0.0 | Dec 99 | R4 | Daniele Franceschini |  |  |
| TS | 25.133 | [link] | RF parameters in support of RRM (FDD) | 3.0.0 | Dec 99 | R4 | Daniele Franceschini |  |  |
| TS | 25.141 | [link] | Base station conformance testing (FDD) | 3.0.0 | Dec 99 | R4 | Takaharu Nakamura |  |  |
| TS | 25.142 | [link] | Base station conformance testing (TDD) | 3.0.0 | Dec 99 | R4 | Juergen Meyer |  |  |
| TS | 25.201 | [link] | Physical layer -General Description | 3.0.1 | Oct 99 | R1 | Antti Toskala |  |  |
| TS | 25.211 | [link] | Physical channels and mapping of transport channels onto physical channels (FDD) | 3.1.1 | Oct 99 | R1 | Andreas Wilde |  | CR@TSG#6 |
| TS | 25.212 | [link] | Multiplexing and channel coding (FDD) | 3.1.1 | Oct 99 | R1 | Yoshinori Tanaka |  | CR@TSG#6 |
| TS | 25.213 | [link] | Spreading and modulation (FDD) | 3.1.1 | Oct 99 | R1 | Peter Chambers |  | CR@TSG#6 |
| TS | 25.214 | [link] | FDD; physical layer procedures | 3.1.1 | Oct 99 | R1 | Takehiro Nakamura |  | CR@TSG#6 |
| TS | 25.215 | [link] | Physical layer; Measurements (FDD) | 3.1.1 | Oct 99 | R1 |  | New | CR@TSG#6 |
| TS | 25.221 | [link] | Physical channels and mapping of transport channels onto physical channels (TDD) | 3.1.1 | Oct 99 | R1 | Katsuhiko Hiramatsu |  | CR@TSG#6 |
| TS | 25.222 | [link] | Multiplexing and channel coding (TDD) | 3.1.1 | Oct 99 | R1 | Jussi Kahtava |  | CR@TSG#6 |
| TS | 25.223 | [link] | Spreading and modulation (TDD) | 3.1.1 | Oct 99 | R1 | Kenji Ito |  | CR@TSG#6 |
| TS | 25.224 | [link] | TDD; physical layer procedures | 3.1.1 | Oct 99 | R1 | Stefan Oestreich |  | CR@TSG#6 |
| TS | 25.225 | [link] | Physical layer; Measurements (TDD) | 3.1.1 | Oct 99 | R1 |  | New | CR@TSG#6 |
| TS | 25.301 | [link] | Radio Interface Protocol Architecture | 3.3.0 | April 99 | R2 | Wolfgang Granzow | CR at TSG#4, CR at TSG#5 | CR@TSG#6 |
| TS | 25.302 | [link] | Services provided by the physical layer | 3.3.0 | Oct 99 | R2 | Nathalie Ting | V3.0.0 approved via e-mail July 99 CR at TSG#5? | CR@TSG#6 / revised implementation of CRs post #6 |
| TS | 25.303 | [link] | Interlayer procedures in connected mode | 3.2.0 | June 99 | R2 | Mikko J.Rinne | CR at TSG#5 | CR@TSG#6 / revised implementation of CRs post #6 |
| TS | 25.304 | [link] | UE Procedures in Idle Mode and Procedures for Cell Reselection in Connected Mode | 3.1.0 | Oct 99 | R2 | Tommi Leivonen |  | CR@TSG#6 |
| TS | 25.305 | [link] | Stage 2 Functional Specification of Location Services in UTRAN (LCS) | 3.0.0 | Mar 00 | R2 | David G Steer | Created from 25.923 |  |
| TS | 25.321 | [link] | MAC Protocol Specification | 3.2.0 | June 99 | R2 | Armin Sitte | CR at TSG#5 | CR@TSG#6 |
| TS | 25.322 | [link] | RLC Protocol Specification | 3.1.2 | Oct 99 | R2 | Daniele Franceschini |  | CR@TSG#6 then edito->3.1.1 |
| TS | 25.323 | [link] | Packet Data Convergence Protocol (PDCP) protocol | 3.0.0 | Dec 99 | R2 | Martin Hans | New |  |
| TS | 25.324 | [link] | Radio Interface for Broadcast/Multicast Services | 3.0.0 | Dec 99 | R2 | Peter Krischan | New |  |
| TS | 25.331 | [link] | RRC Protocol Specification | 3.1.0 | Oct 99 | R2 | Richard Burbridge |  | CR@TSG#6 |
| TS | 25.401 | [link] | UTRAN Overall Description | 3.1.0 | Oct 99 | R3 | Jean-Marie Calmel | Approval at TSG#5 | CR@TSG#6 |
| TS | 25.402 | [link] | Synchronisation in UTRAN Stage 2 | 3.0.0 | Dec 99 | R3 | Flavio Piolini | New |  |
| TS | 25.410 | [link] | UTRAN Iu Interface: General Aspects and Principles | 3.1.0 | Oct 99 | R3 | Richard Townend | Approval at TSG#5 | CR@TSG#6 |
| TS | 25.411 | [link] | UTRAN Iu interface Layer 1 | 3.1.0 | June 99 | R3 | Achim Brandt |  | CR@TSG#6 |
| TS | 25.412 | [link] | UTRAN Iu interface signalling transport | 3.2.0 | June 99 | R3 | Kiran Thakare | CR at TSG#5 | CR@TSG#6 |
| TS | 25.413 | [link] | UTRAN Iu interface RANAP signalling | 3.0.0 | Dec 99 | R3 | Jyrki Jussila |  |  |
| TS | 25.414 | [link] | UTRAN Iu interface data transport & transport signalling | 3.2.0 | June 99 | R3 | David Comstock | CR at TSG#5 | CR@TSG#6 |
| TS | 25.415 | [link] | UTRAN Iu interface user plane protocols | 3.1.0 | Oct 99 | R3 | Alain Maupin | Approval at TSG#5 | CR@TSG#6 |
| TS | 25.419 | [link] | UTRAN Iu interface: Cell broadcast protocols between SMS-CBC and RNC | 0.0.0 | Mar 00 | R3 | carolyn Taylor |  | New @TSG#6 |
| TS | 25.420 | [link] | UTRAN Iur Interface: General Aspects and Principles | 3.0.0 | Dec 99 | R3 | Kiran Thakare |  |  |
| TS | 25.421 | [link] | UTRAN Iur interface Layer 1 | 3.0.0 | June 99 | R3 | Achim Brandt |  |  |
| TS | 25.422 | [link] | UTRAN Iur interface signalling transport | 3.2.0 | June 99 | R3 | Kiran Thakare | CR at TSG#5 | CR@TSG#6 |
| TS | 25.423 | [link] | UTRAN Iur interface RNSAP signalling | 3.0.0 | Dec 99 | R3 | Göran Rune |  |  |
| TS | 25.424 | [link] | UTRAN Iur interface data transport & transport signalling for CCH data streams | 3.1.0 | June 99 | R3 | Nicolas Drevon | CR at TSG#5 |  |
| TS | 25.425 | [link] | UTRAN Iur interface user plane protocols for CCH data streams | 3.0.0 | Oct 99 | R3 | Nicolas Drevon |  |  |
| TS | 25.426 | [link] | UTRAN Iur and Iub interface data transport & transport signalling for DCH data streams | 3.1.0 | June 99 | R3 | Sami Kekki | CR at TSG#5 |  |
| TS | 25.427 | [link] | UTRAN Iur and Iub interface user plane protocols for DCH data streams | 3.1.0 | Oct 99 | R3 | Fabio Longoni |  | CR@TSG#6 |
| TS | 25.430 | [link] | UTRAN Iub Interface: General Aspects and Principles | 3.0.0 | Dec 99 | R3 | Mick Wilson |  |  |
| TS | 25.431 | [link] | UTRAN Iub interface Layer 1 | 3.0.0 | June 99 | R3 | Achim Brandt |  |  |
| TS | 25.432 | [link] | UTRAN Iub interface signalling transport | 3.1.0 | June 99 | R3 | Mick Wilson | CR at TSG#5 |  |
| TS | 25.433 | [link] | UTRAN Iub interface NBAP signalling | 3.0.0 | Dec 99 | R3 | Nobutaka Ishikawa |  |  |
| TS | 25.434 | [link] | UTRAN Iub interface data transport & transport signalling for CCH data streams | 3.1.0 | June 99 | R3 | Magnus Aldén | CR at TSG#5 |  |
| TS | 25.435 | [link] | UTRAN Iub interface user plane protocols for CCH data streams | 3.1.0 | Oct 99 | R3 | Jean-Marie Calmel |  | CR@TSG#6 |
| TS | 25.442 | [link] | UTRAN Implementation Specific O&M Transport | 3.0.0 | Oct 99 | R3 | Stephan Recker |  |  |
| TR | 25.831 | [link] | Study Items for future release | 0.0.2 | Dec 99 | R3 | Nicolas Drevon |  |  |
| TR | 25.832 | [link] | Manifestations of Handover and SRNS relocation | 3.0.0 | Oct 99 | R3 | Richard Townend |  |  |
| TR | 25.833 | [link] | Physical layer items not for inclusion in Release 99 | 1.0.0 |  | R1 |  |  |  |
| TR | 25.921 | [link] | Guidelines and principles for protocol description and error handling | 3.0.0 | Dec 99 | R2 | Jean Dumazy |  |  |
| TR | 25.922 | [link] | Radio Resource Management Strategies | 3.0.0 | Dec 99 | R2 | Nicola Pio Magnani |  |  |
| TR | 25.924 | [link] | Opportunity Driven Multiple Access (ODMA) | 1.0.0 | Dec 99 | R2 | Alan Law |  |  |
| TR | 25.925 | [link] | Radio Interface for Broadcast/Multicast Services | 3.0.0 | Dec 99 | R2 | Peter Krischan |  |  |
| TR | 25.926 | [link] | UE Radio Access capabilities definition | 1.0.0 | Dec 99 | R2 | Johan Lundsjo | New |  |
| TR | 25.931 | [link] | UTRAN Functions, examples on signalling procedures | 1.2.2 | Dec 99 | R3 | Enrico Scarrone |  |  |
| TR | 25.941 | [link] | Document structure | 3.1.0 | Dec 99 | R4 | Tadao Takami |  | CR@TSG#6 |
| TR | 25.942 | [link] | RF system scenarios | 2.1.1 | Dec 99 | R4 | Nadia Benabdallah |  |  |
| TR | 25.943 | [link] | Deployment aspects | 0.0.1 | Dec 99 | R4 | Johan Skold | New |  |
| TR | 25.944 | [link] | Channel coding and multiplexing examples | 1.0.0 | Dec 99 | R1 |  |  |  |
| TR | 25.990 | [link] | Vocabulary for UTRAN | 3.0.0 | Oct 99 | R4 | Peter Okrah |  |  |
| TS | 26.071 | [link] | AMR speech Codec; General description | 3.0.1 | June 99 | S4 | Erik Ekudden | Transfer>TSG#4 |  |
| TS | 26.073 | [link] | AMR speech Codec; C-source code | 3.0.0 | Dec 99 | S4 | Erik Ekudden | Transfer>TSG#4 | approved TSG#6 |
| TS | 26.074 | [link] | AMR speech Codec; Test sequences | 3.0.0 | Dec 99 | S4 | Erik Ekudden | Transfer>TSG#4 |  |
| TS | 26.075 | [link] | AMR speech Codec; Performance Charaterization of the GSM AMR Speech Codec | 1.0.0 |  | S4 |  | Created TSG#6 |  |
| TS | 26.090 | [link] | AMR speech Codec; Transcoding Functions | 3.1.0 | June 99 | S4 | Erik Ekudden | Transfer>TSG#4 | CR@TSG#6 |
| TS | 26.091 | [link] | AMR speech Codec; Error concealment of lost frames | 3.1.0 | June 99 | S4 | Erik Ekudden | Transfer>TSG#4 | CR@TSG#6 |
| TS | 26.092 | [link] | AMR speech Codec; comfort noise for AMR Speech Traffic Channels | 3.0.1 | June 99 | S4 | Erik Ekudden | Transfer>TSG#4 |  |
| TS | 26.093 | [link] | AMR speech Codec; Source Controlled Rate operation | 3.1.0 | June 99 | S4 | Erik Ekudden | Transfer>TSG#4 | CR@TSG#6 |
| TS | 26.094 | [link] | AMR Speech Codec; Voice Activity Detector for AMR Speech Traffic Channels | 3.0.0 | Oct 99 | S4 |  | Transfer>TSG#4 |  |
| TS | 26.101 | [link] | AMR speech Codec; Frame Structure | 3.0.0 | Dec 99 | S4 | Jari Hagqvist |  |  |
| TS | 26.102 | [link] | AMR speech Codec; Interface to Iu and Uu | 3.0.0 | Dec 99 | S4 | Wiliam Navarro |  |  |
| TS | 26.103 | [link] | Codec lists | 3.0.0 | Dec 99 | S4 | Karl Hellwig | New after TSG#5 |  |
| TS | 26.104 | [link] | AMR speech Codec; Floating point C-Code | 0.1.0 | Mar 00 | S4 |  |  | New at TSG#6 |
| TS | 26.110 | [link] | Codec for Circuit switched Multimedia Telephony Service; General Description | 3.0.1 | June 99 | S4 | Barry Aronson |  |  |
| TS | 26.111 | [link] | Codec for Circuit switched Multimedia Telephony Service; Modifications to H.324 | 3.1.0 | June 99 | S4 | Barry Aronson | CR at TSG#5 | CR@TSG#6 |
| TS | 26.112 | [link] | Codec(s) for Circuit Switched Multimedia Telephony Service ;Call Set-up Requirements | 1.1.0 | June 99 | S4 |  |  |  |
| TS | 26.131 | [link] | Narrow Band (3.1kHz) Speech & Video Telephony Terminal Acoustic Characteristics | 3.0.0 | Dec 99 | S4 | Ian Goetz | New |  |
| TS | 26.132 | [link] | Narrow Band (3.1kHz) Speech & Video Telephony Terminal Acoustic Test Specification. | 0.0.1 | June 00 | S4 | Ian Goetz | New |  |
| TR | 26.911 | [link] | Codec for Circuit switched Multimedia Telephony Service;Terminal Implementor’s Guide | 3.2.0 | June 99 | S4 | Petri Haavisto | CR at TSG#5 | CR@TSG#6 |
| TR | 26.912 | [link] | Codec for Circuit switched Multimedia Telephony Service;Quantitative performance evaluation of H.324 Annex C over 3G | 1.0.0 | Mar 00 | S4 | Olle Franceschi |  |  |
| TR | 26.913 | [link] | Quantitative performance evaluation of real-time packet switched multimedia services over 3G | 0.0.1 | Dec 00 | S4 | Harri Honko |  |  |
| TR | 26.915 | [link] | Transmission planning aspects of the services in 3G PLMN System | 0.0.0 | Mar 00 | S4 | Ian Goetz |  |  |
| TR | 26.920 | [link] | Architectural Model for the 3G Transcoders | 0.1.1 |  | S4 | William Navarro |  |  |
| TR | 26.975 | [link] | AMR speech Codec; Performance Characterization of the GSM AMR Speech Codec | 1.0.0 | Mar 00 | S4 | Erik Ekudden |  | was 25.075 |
| TS | 27.001 | [link] | General on Terminal Adaptation Functions (TAF) for Mobile Stations (MS) | 3.3.0 | April 99 | N3 | Eric Colban | CR at TSG#4 (post TSG#4 approval)CR at TSG#5? | CR@TSG#6 (3.3.0 expected 2000-01-14 noon) |
| TS | 27.002 | [link] | Terminal Adaptation Functions (TAF) for services using Asynchronous bearer capabilities | 3.2.0 | April 99 | N3 | Eric Colban | CR at TSG#4 (post TSG#4 approval) | CR@TSG#6 |
| TS | 27.003 | [link] | Terminal Adaptation Functions (TAF) for services using Synchronous bearer capabilities | 3.2.0 | April 99 | N3 | Eric Colban | CR at TSG#4 (+post TSG#4 approval) | CR@TSG#6 |
| TS | 27.005 | [link] | Use of Data Terminal Equipment - Data Circuit terminating Equipment (DTE - DCE) interface for Short Message Service (SMS) and Cell Broadcast Service (CBS) | 3.1.0 | June 99 | T2 | Ian Harris |  | CR@TSG#6 |
| TS | 27.007 | [link] | AT command set for 3G User Equipment (UE) | 3.3.0 | June 99 | T2 | Lars Novak | CR at TSG#4,CR at TSG#5 | CR@TSG#6 additional CR for R99 on UMTS amendments expected at TSG-T#7 |
| TS | 27.010 | [link] | Terminal Equipment to User Equipment (TE-UE) multiplexer protocol User Equipment (UE) | 3.2.0 | June 99 | T2 | Lars Novak | CR at TSG#4,CR at TSG#5 | additional CR for R99 on UMTS amendments expected at TSG-T#7 |
| TS | 27.060 | [link] | GPRS Mobile Stations supporting GPRS | 3.3.0 | April 99 | N3 | Graham Heaton | CR at TSG#4 (+post TSG#4 approval), CR at TSG#5 | CR@TSG#6 |
| TS | 27.103 | [link] | Wide Area Network Synchronisation | 3.0.0 | Oct 99 | T2 | Rob Lockhart | New |  |
| TR | 27.901 | [link] | Report on Terminal Interfaces - An Overview | 3.0.0 | Dec 99 | T2 | Thomas Rex | New | TSG#6 |
| TR | 27.903 | [link] | Discussion of Synchronisation Standards | 3.0.0 | Oct 99 | T2 | Rob Lockhart | New |  |
| TS | 29.002 | [link] | Mobile Application Part (MAP) | 3.3.1 | April 99 | N2B |  | CR at TSG#4,CR at TSG#5 | CR@TSG#6 |
| TS | 29.007 | [link] | General requirements on Interworking between the PLMN and the ISDN or PSTN | 3.3.0 | April 99 | N3 | Norbert Klehn | CR at TSG#4 (post TSG#4 approval), CR at TSG#5 | CR@TSG#6 (3.3.0 expected 2000-01-14 noon) |
| TS | 29.010 | [link] | Information Element Mapping between Mobile Station - Base Station System (MS - BSS) and Base Station System - Mobile-services Switching Centre (BSS - MCS) Signalling Procedures and the Mobile Application Part (MAP) | 3.1.0 | Oct 99 | N2B |  | Transfer>TSG#4 (transfer??) | CR@TSG#6 |
| TS | 29.011 | [link] | Signalling Interworking for Supplementary Services | 3.0.0 | April 99 | NSS |  |  |  |
| TS | 29.013 | [link] | Signalling interworking between ISDN supplementary services Application Service Element (ASE) and Mobile Application Part (MAP) protocols | 3.0.0 | Oct 99 | NSS |  | Transfer>TSG#4 |  |
| TS | 29.016 | [link] | Serving GPRS Support Mode SGSN - Visitors Location Register (VLR); Gs Interface Network Service Specification | 3.0.0 | April 99 | N1 |  |  |  |
| TS | 29.018 | [link] | Serving GPRS Support Mode SGSN - Visitors Location Register (VLR); Gs Interface Layer 3 Specification | 3.2.0 | April 99 | N1 |  | CR at TSG#4,CR at TSG#5 |  |
| TS | 29.060 | [link] | GPRS Tunnelling protocol (GPT) across the Gn and Gp interface | 3.3.0 | April 99 | N2B | Tom Eric Ask | CR at TSG#4,CR at TSG#5 | CR@TSG#6 |
| TS | 29.061 | [link] | General Packet Radio Service (GPRS); Interworking between the Public Land Mobile Network (PLMN) supporting GPRS and Packet | 3.2.0 | April 99 | N3 | Graham Heaton | CR at TSG#4 (+post TSG#4 approval) | CR@TSG#6 |
| TS | 29.078 | [link] | CAMEL; Stage 3 | 3.2.0 | Oct 99 | N2A | Jan Ellsberger | Transfer>TSG#4 | CR@TSG#6, note version changes are not available, 3.1.0 was not created |
| TS | 29.119 | [link] | GPRS Tunnelling Protocol (GTP) specification for Gateway Location Register (GLR) | 1.0.0 | Mar 00 | N2B |  | New after TSG#5 | Functionally frozen by CN#6, CN#7 is the new target for approval as part of R99 |
| TS | 29.120 | [link] | Mobile Application Part (MAP) specification for Gateway Location Register (GLR)- stage 3 | 1.0.0 | Mar 00 | N2B |  | New after TSG#5 | Functionally frozen by CN#6, CN#7 is the new target for approval as part of R99 |
| TR | 30.504 | [link] | Work Plan and Study Items - RAN WG4 | 2.2.0 | Dec 99 | R4 | Masaaki Iwasa |  |  |
| TR | 30.531 | [link] | Work Plan and Study Items - RAN WG3 | 0.5.0 | Dec 99 | R3 | Björn Ehrstedt |  |  |
| TR | 30.801 | [link] | Overall Project Plan | 1.0.0 | Dec 99 | S2 | Alain Sultan | New |  |
| TR | 30.802 | [link] | Project plan on Bearer Services and QoS | 1.0.0 | Dec 99 | S2 | Oscar Lopez-Torres | New |  |
| TR | 30.804 | [link] | Project plan on GSM/UMTS Interoperation and Mobility Management | 1.0.0 | Dec 99 | S2 | François Courau | New |  |
| TR | 30.806 | [link] | Project plan on Location based services | 1.0.0 | Dec 99 | S2 | Jan Kåll | New |  |
| TR | 30.808 | [link] | Project plan on Packet Architecture and Circuit Architecture | 1.0.0 | Dec 99 | S2 | Ulrich Dropmann | New |  |
| TR | 30.810 | [link] | Project plan on Security | 1.0.0 | Dec 99 | S2 | Chris Pudney | New |  |
| TR | 30.812 | [link] | Project plan on Services and Service platforms | 1.0.0 | Dec 99 | S2 | Rob Schmersel | New |  |
| TS | 31.101 | [link] | UICC / Terminal Interface; Physical and Logical Characteristics | 3.0.0 | Dec 99 | T3 | Rune Lindholm / Peter Vestergaard |  |  |
| TS | 31.102 | [link] | Characteristics of the USIM Application | 3.0.0 | Dec 99 | T3 | M. Kobayashi and Ch. Heim |  |  |
| TS | 31.110 | [link] | Numbering system for telecommunication IC card applications | 3.0.0 | Dec 99 | T3 | Christian Dietrich | New |  |
| TS | 31.111 | [link] | USIM Application Toolkit (USAT) | 1.0.0 | Mar 00 | T3 | Kristian Woodsend | New |  |
| TS | 31.120 | [link] | Terminal tests for the UICC Interface | 0.0.0 | June 00 | T3 | Klaus Vedder | New, based on R99 core spec |  |
| TS | 31.121 | [link] | UICC Test Specification | 0.0.0 | June 00 | T3 | Klaus Vedder | New, based on R99 core spec |  |
| TS | 32.005 | [link] | GSM charging CS domain | 3.0.0 | Jun 00 | S5 | Michael Sanders | Transfer>TSG#4 (withdrawn but later reinstated) | Title change |
| TS | 32.015 | [link] | GSM charging PS domain | 3.0.0 | Jun 00 | S5 | Michael Sanders | Transfer>TSG#4 (withdrawn but later reinstated) | Title change |
| TS | 32.101 | [link] | 3G Telecom Management principles and high level requirements | 3.0.0 | Mar 00 | S5 | Michael Truss |  | Outstanding R99 issues |
| TS | 32.102 | [link] | 3G Telecom Management architecture | 3.0.0 | Mar 00 | S5 | Tommy Berggren |  | Outstanding R99 issues |
| TS | 32.104 | [link] | 3G Performance Management | 3.0.0 | Mar 00 | S5 | Karl-Heinz Nenner | New | Outstanding R99 issues |
| TS | 32.105 | [link] | 3G charging call event data | 0.0.1 | June 00 | S5 | Michael Sanders |  | New at TSG#6 |
| TS | 32.106 | [link] | 3G Configuration Management | 1.1.0 | Mar 00 | S5 | Thomas Tovinger | New | Outstanding R99 issues |
| TS | 32.111 | [link] | 3G Fault Management | 1.1.0 | Jun 00 | S5 | Gaetano Cicchitto | New | Outstanding R99 issues |
| TS | 33.102 | [link] | Security Architecture | 3.3.1 | Mar 00 | S3 | Bart Vinck | CR at TSG#4,CR at TSG#5 | CR@TSG#6 |
| TS | 33.103 | [link] | Security Integration Guidelines | 3.1.0 | Oct 99 | S3 | Bart Vinck |  | CR@TSG#6 |
| TS | 33.105 | [link] | Cryptographic Algorithm requirements | 3.2.0 | June 99 | S3 | Bart Vinck | CR at TSG#5 | CR@TSG#6 |
| TS | 33.106 | [link] | Lawful interception requirements | 3.1.0 | Jun 00 | S3 | Bart Vinck |  | CR@TSG#6 |
| TS | 33.107 | [link] | Lawful interception architecture and functions | 3.0.0 | Dec 99 | S3 |  |  | New at TSG#6 |
| TS | 33.120 | [link] | Security Objectives and Principles | 3.0.0 | April 99 | S3 | Tim Wright |  |  |
| TR | 33.900 | [link] | Guide to 3G security | 1.2.0 | Dec 99 | S3 |  |  | New at TSG#6 |
| TR | 33.901 | [link] | Criteria for cryptographic Algorithm design process | 3.0.0 | June 99 | S3 | Vinck Bart |  |  |
| TR | 33.902 | [link] | Formal Analysis of the 3G Authentication Protocol with Modified Sequence number Management | 3.1.0 | Oct 99 | S3 |  |  | CR@TSG#6 |
| TS | 34.108 | [link] | Common Test Environments for User Equipment (UE) Conformance Testing | 0.0.1 | June 00 | T1 | Lidia Salmeron |  |  |
| TS | 34.109 | [link] | Logical Test Interface (TDD and FDD) | 1.0.3 | June 00 | T1 | Leif Mattisson |  |  |
| TS | 34.121 | [link] | Terminal Conformance Specification, Radio Transmission and Reception (FDD) | 1.5.0 | Mar 00 | T1 | Kenji Higuchi |  | RAN documents are undergoing substantial changes and 34.121 can therefore not be stabilized to TSGT#7 |
| TS | 34.122 | [link] | Terminal Conformance Specification, Radio Transmission and Reception (TDD) | 1.0.0 | June 00 | T1 | Thomas Maucksch |  |  |
| TS | 34.123-1 | [link] | UE Conformance Specification, Part 1 – Conformance specification | 1.0.0 | June 00 | T1 | Lidia Salmeron |  |  |
| TS | 34.123-2 | [link] | UE Conformance Specification, Part 2 – ICS | 1.0.0 | June 00 | T1 | Shicheng Hu |  |  |
| TS | 34.123-3 | [link] | UE Conformance Specification, Part 3 – Abstract Test suites | 0.0.0 | Mar 01 | T1 | Shicheng Hu |  |  |
| TS | 34.124 | [link] | Electro-Magnetic Compatibility (EMC) for Terminal equipment - stage 1 | 1.2.2 | Mar 00 | T1 | Ole Soerensen |  |  |
| TR | 34.907 | [link] | Report on electrical safety requirements and regulations | 3.0.0 | Oct 99 | T2 | Eiji Iimori |  |  |
| TR | 34.910 | [link] | Conformance Test specifications – Relevant for Regulatory use | 0.0.1 | Mar 01 | T1 | Bjarke Nielsen | New |  |
| TR | 34.925 | [link] | Specific Absorption Rate (SAR) requirements and regulations in different regions | 3.0.0 | June 99 | T2 | Sven Johnsson |  |  |